Table below covers main Wellington City Council scheduled roadworks for April 2025.

| **LOCATION** | **TYPE OF WORK** | **INDICATIVE DATES** | **TRAFFIC MANAGEMENT****(unless noted, all work is day work)** | **OTHER INFORMATION** |
| --- | --- | --- | --- | --- |
| **Northen Suburbs** |  |  |  |  |
| Haumia St RAB, **Johnsonville** | Road resurfacing | 13 April | TBC | Nightwork |
| Johnsonville Rd, **Johnsonville** | Road resurfacing | 15 April | TBC | Nightwork |
| 118 Stewart Derive, **Johnsonville** | Retaining wall renewal | 1 April to 30 June | Footpath closure |  |
| Ironside/Bassett Rd int, **Johnsonville** | Road resurfacing | 14 April | TBC | Nightwork |
| Glasgow/Central Tce, **Kelburn** | Pedestrian crossing | 29 April to 05 May | Stop/go |  |
| 3 to12A Glasgow Street **Kelburn** | Retaining wall Maintenance | 1 April to 30 April | One lane closure | Lane closure 09:00 to 16:00 |
| 135-157 Upland Road, **Kelburn** | Retaining wall Maintenance | 07 April – 05 May | Lane closure & Parking removed opposite site (40m stretch at a time) |  |
| Harriet St, **Thorndon** | Kerb, channel and footpath maintenance | 18 Feb to 24 April | Stop/go |  |
| Pitarua St, **Thorndon** | Kerb, channel and footpath maintenance | 07 April to 14 May | One way system |  |
| Burma Rd, **Khandallah** | Kerb, channel and footpath maintenance | 28 April to 23 May | Stop/go |  |
| Mandalay Tce, **Khandallah** | Kerb, channel and footpath maintenance | 10 Feb to 24 April | Stop/go |  |
| Box Hill, **Khandallah** | Street light installation  | 1 April to 30 April | Stop/Go | Lighting |
| Chaytor St, **Karori** | Remedial resurfacing | 07 April | Stop/go | Nightwork |
| 48 - 58 Chaytor Street, **Karori** | Catch fence and Rockfall attenuator installation | 21 April – 21 June | Hit stick delineation / Parking removed opposite site  |  |
| Birdwood Street, **Karori**  | Remedial works to failed slope | 01 April to 25 September | One lane closure with traffic lights |  |
| Makara Road, **Karori** | Retaining wall renewal | 7 April to 7 August | Downhill land Closure |  |
| Allington Street culvert, **Karori** | Bridge Upgrades | 01 April to 30 June | Reduce speed signs installed. One lane will be closed for loading / unloading |  |
| Takapu Rd, **Takapu Valley** | Guardrail | 14 April to 09 May | One way system |  |
| Churchill Dr, **Crofton Downs** | Remedial resurfacing | 06 April to 07 April | Stop/go | Nightwork |
| Hutt Rd, **Ngauranga** | Drainage | 19 March to 06 May | Lane drop |  |
| Raroa Cres, **Northland** | Footpath maintenance and digouts | 31 March to 09 April | Stop/go |  |
| Hereford St, **Wilton** | Footpath maintenance | 10 April and 16 April | Stop/go |  |
| Silverbirch Gr, **Churton Park** | Kerb and channel maintenance | 17 April to 28 April | Residents access only |  |
| Glanmire Rd, **Newlands** | Road resurfacing | 16 April | TBC |  |
| Mt Pleasant, **Aro Valley** | Road resurfacing | 17 April | TBC |  |
|  Tawa Main Road, **Tawa** | Pedestrian crossing | 1 April to 30 April | Stop/Go | Installation of pedestrian crossings |
| Collingwood St, **Ngaio** | Road resurfacing | 09 April | Residents access only | Nightwork |
| Wadestown Road, **Wadestown** | Cycleway Construction | 1 April to 30 April | Stop/Go | Raised pedestrian crossings & cycleway markings |
| **CBD** |  |  |  |  |
| Boulcott St, **Wellington Central** | Pedestrian crossing | 01 April to 30 April | Stop/Go | Installation of pedestrian ramps |
| Queens Wharf, **Wellington Central** | Road Maintenance | 01 April to 10 April | Stop/Go |  |
| Jervois Quay (Harris Street to Hunter Street) **Wellington Central** | Road Maintenance | 04 April | Stop/Go |  |
| 60 Featherston Street -**Wellington Central** | Road Maintenance | 28 April to 29 April | Stop/Go | mobility ramp |
| 350 The Terrace, **Te Aro** | Road Maintenance | 17 April to 30 April | Stop/Go |  |
| Haining Street, **Te Aro** | Road Maintenance | 07 April to 24 April | Stop/Go |  |
| Oak Park Ave, **Te Aro** | Road Maintenance | 25 April | Stop/Go |  |
| Webb/Taranaki ST intersection, **Mount Cook** | Road Maintenance | 16 April | Stop/Go |  |
| Carlton Gore Road, **Oriental Bay** | Road Maintenance | 07 April to 15 April | Stop/Go |  |
| **SOUTHERN SUBURBS** |  |  |  |  |
| Derwent St, **Island Bay** | Bank Stabilisation | 01 April to 30 June | Road Closure/Stop/Go | Installing anchors, mesh and wire rope system |
| The Parade, **Island Bay** | Town Centre Upgrades | 01 April to 30 April | Shoulder Closures | Installation of Pedestrian crossing pole |
| Kilbirnie Cres, **Kilbirnie** | Road Maintenance | 01 April to 30 May | Stop/Go |  |
| Queens Drive, **Kilbirnie** | Road Maintenance | 01 April to 16 April | Stop/Go |  |
| Tully Street, **Kilbirnie** | Road Maintenance | 14 April to 30 April | Stop/Go |  |
| Crawford Road, **Kilbirnie** | Road Maintenance | 14 April to 25 April | Stop/Go |  |
| Moxham Street, **Hataitai**  | Road Maintenance | 21 April to 16 May | Stop/Go |  |
| Evans Bay Parade, **Hataitai Beach** | Cycleway Construction | 01 April to 30 June | Stop/Go | Renewal of Sea Wall |
| Adelaide Road (Between Stoke and Hall St), **Mount Cook** | Road Maintenance | 01 April to 4 April | Stop/Go |  |
| Adelaide Road (Between John st and Hall St), **Mount Cook** | Road Maintenance | 07 April to 16 May | Stop/Go |  |
| The Esplanade, **Houghton Bay** | Retaining wall renewal | 01 April to 25 July | One lane closure with traffic lights  |  |
| Massey Road, **Māhanga Bay** | Retaining wall renewal-Sea Wall  | 30 April to 01 September | One lane closure with traffic lights |  |
| Evans Bay Parade, **Evans Bay** | Road Maintenance | 01 April to 16 April | Stop/Go |  |
| Nevay Road, **Karaka Bay** | Road Maintenance | 30 April to 30 June | Stop/Go |  |
| Dransfield Street, **Vogeltown** | Road Maintenance | 03 April to 18 April | Stop/Go |  |
| Ahuriri Street, **Strathmore Park** | Road Maintenance | 14 April to 18 April | Stop/Go |  |
| Elizabeth Street, **Mount Victoria** | Road Maintenance | 30 April to 07 May | Stop/Go |  |
| Ferry Street, **Seaton** | Road Maintenance | 30 April to 16 May | Stop/Go |  |

**Definitions:**

*Dig out* – *a repair to a small section of the road structure*

*Pre-seal repairs* – *structural repairs to small sections of the road. We usually combine this with repairing or replacing sections of the pedestrian footpath, kerb and channel. This work is done two to three months before the surfacing work. This gives the road repairs time to settle and cure.*

Sump *– road drain*

*TTM – temporary Traffic Management*

*TSL – Temporary Speed Limit*