Table below covers main Wellington City Council scheduled roadworks for February 2025.

| **LOCATION** | **TYPE OF WORK** | **INDICATIVE DATES** | **TRAFFIC MANAGEMENT**  **(unless noted, all work is day work)** | **OTHER INFORMATION** |
| --- | --- | --- | --- | --- |
| **NORTHERN SUBERBS** |  |  |  |  |
| Dominion Park St, Johnsonville | Kerb maintenance | 21 Jan to 04 Feb 25 | Stop/go |  |
| Paparangi Cres, Paparangi | Sump | 05 Feb to 26 Feb 25 | Stop/go |  |
| Hutt Rd, Kaiwharawhara | Drainage | 27 Feb to 27 March 25 | Stop/go |  |
| Main Rd, Tawa | Digouts | 20 Jan to 13 Feb 25 | Stop/go |  |
| Johnsonville Rd, Johnsonville | Footpath maintenance | 14 Feb 25 | Stop/go |  |
| Nottingham St, Karori | Kerb, channel and footpath maintenance | 17 Feb to 07 March 25 | Stop/go |  |
| Parkvale Rd, Karori | Kerb, channel and footpath maintenance | 07 Jan to 14 Feb 25 | Stop/go |  |
| Garden Rd, Northland | Footpath maintenance | 17 Feb to 18 Feb 25 | Stop/go |  |
| Glenmore St, Kelburn | Footpath maintenance | 20 Feb to 26 Feb 25 | Stop/go |  |
| Clark St, Khandallah | Footpath handrail | 27 Feb to 12 March 25 | Stop/go |  |
| Mark Ave, Paparangi | Digouts | 30 Jan to 4 Feb 25 | Stop/go |  |
| Wrights Hill, Karori | Digouts | 05 Feb to 14 Feb 25 | Stop/go |  |
| Homebush Rd, Khandallah | Kerb, channel and footpath maintenance | 21 Jan to 17 Feb 25 | Stop/go |  |
| Mandalay Tce, Khandallah | Kerb, channel and footpath maintenance | 18 Feb to 10 March 25 | Stop/go |  |
| Collins Ave, Tawa | Resurfacing | 17 Feb 25 | Stop/go |  |
| Lakewood Ave, Churton Park | Resurfacing | 18 Feb 25 | One way system |  |
| Ironside Rd, Johnsonville | Resurfacing | 19 Feb to 20 Feb 25 | Stop/go |  |
| Warwick St, Wilton | Resurfacing | 21 Feb 25 | Residents access only |  |
| Omega St, Newlands | Resurfacing | 14 Feb 25 | Residents access only |  |
| Haumia St, Johnsonville | Chipsealing | 7 Feb 25 | Stop/go |  |
| Ohariu Valley Rd, Ohariu Valley | Chipsealing | 7 Feb 25 | Stop/go |  |
| Pitt St, Wadestown | Chipsealing | 10 Feb 25 | Residents access only |  |
| Woburn Rd, Northland | Chipsealing | 10 Feb 25 | Residents access only |  |
| Rodney St, Northland | Chipsealing | 10 Feb 25 | Stop/go |  |
| Sydenham St, Northland | Chipsealing | 10 Feb 25 | Residents access only |  |
| Highbury Rd, Highbury | Chipsealing | 11 Feb 25 | Residents access only |  |
| Norna Cres, Highbury | Chipsealing | 11 Feb 25 | Residents access only |  |
| Ramsey Place, Karori | Chipsealing | 11 Feb 25 | Residents access only |  |
| Montgomery Ave, Karori | Chipsealing | 11 Feb 25 | Residents access only |  |
| Collier Ave, Karori | Chipsealing | 11 Feb 25 | Residents access only |  |
| Clutha Ave, Khandallah | Chipsealing | 12 Feb 25 | Stop/go |  |
| Wadestown Rd, Wadestown | Chipsealing | 12 Feb 25 | Residents access only |  |
| Fraser Ave, Johnsonville | Chipsealing | 13 Feb 25 | Residents access only |  |
| Perth St, Ngaio | Chipsealing | 14 Feb 25 | Stop/go |  |
| Ranui Tce, Tawa | Chipsealing | 14 Feb 25 | Stop/go |  |
| Cecil Rd, Wadestown | Chipsealing | 14 Feb 25 | Residents access only |  |
| Sar St, Wadestown | Chipsealing | 17 Feb 25 | Residents access only |  |
| Broderick Rd, Johnsonville | Chipsealing | 17 Feb 25 | Stop/go |  |
| Cambrian St, Churton Park | Chipsealing | 18 Feb 25 | Residents access only |  |
| Churton Dr, Churton Park | Chipsealing | 20 Feb 25 | Stop/go |  |
| Old Porirua Rd, Ngaio | Chipsealing | 21 Feb 25 | Road closure |  |
| Karori Road, Karori | Cycleway Construction | 01 Feb – 28 Feb | Stop/Go | Installation of cycleway Karori Mall to South Karori Road |
| Box Hill, Khandallah | Street light installation | 01 Feb – 28 Feb | Stop/Go |  |
| Wadestown Road, Wadestown | Cycleway Construction | 01 Feb – 28 Feb | Stop/Go | Raised pedestrian crossings & cycleway markings |
| Stewart Drive, Johnsonville | Retaining wall renewal | 17 Feb - 30 Jun | Footpath closure |  |
| Kaiwharawhara Road, Kaiwharawhara | Retaining wall Maintenance | 01 Feb – 28 Feb | Footpath & Cycle lane closure | Affected only during material delivery |
| Northland Road, Northland | Retaining wall Maintenance | 01 Feb – 28 Feb | Footpath closure | Affected only during material delivery |
| Glasgow Street, Kelburn | Retaining wall Maintenance | 17 Feb – 30 Mar | Hit-stick delineation & Parking removed opposite site (to be confirmed) |  |
| **CBD** |  |  |  |  |
| Boulcott St | Pedestrian crossing | 01 Feb – 31 Mar | Stop/Go | Installation of pedestrian ramps |
| Webb Street, Te Aro | Road Maintenance | 03 Feb – 19 Feb | Stop/Go |  |
| Murphy Street, Thorndon | Road Maintenance | 12 Feb – 20 Feb | Road Closure |  |
| Carlton Gore Road, Oriental Bay | Road Maintenance | 20 Feb - 07 Mar | Stop/Go |  |
| Bowen Street, Pipitea | Road Maintenance | 06 Feb – 20 Feb | Stop/Go |  |
| Abel Smith Street, Te Aro | Road Maintenance | 09 Feb – 15 Feb | Semi Road Closure |  |
| Feltex Lane, Te Aro | Road Maintenance | 01 Feb – 28 Feb | Stop/Go |  |
| College Street, Te Aro | Road Maintenance | 01 Feb – 28 Feb | Stop/Go |  |
| Willis Street, Te Aro | Road Maintenance | 24 Feb – 07 Mar | Stop/Go |  |
| **SOUTHERN SUBERBS** |  |  |  |  |
| The Parade, Island Bay | Town Centre Upgrades | 01 Feb – 28 Feb | Shoulder Closures | Installation of Pedestrian crossing pole |
| Evans Bay Parade, Hataitai Beach | Cycleway Construction | 01 Feb – 30 Jun | Stop/Go | Renewal of Sea Wall |
| Rintoul St/Luxford, Berhampore | Cycleway Construction | 01 Feb – 28 Feb | Stop/Go | Installation of Cycleway |
| The Esplanade, Houghton Bay | Retaining wall renewal | 17 Feb - 25 Jul | One lane closure with traffic lights or stop-go |  |
| Frobisher Street, Island Bay | Road Maintenance | 01 Feb - 10 Feb | Stop/Go |  |
| McColl Street, Vogeltown | Road Maintenance | 01 Feb – 20 Feb | Stop/Go |  |
| Balfour Street, Mornington | Road Maintenance | 05 Feb – 21 Feb | Road closed |  |
| Rintoul Street, Berhampore | Road Maintenance | 04 Feb – 15 Feb | Stop/Go |  |
| Te Wharepouri & Russell Tce, Berhampore | Road Maintenance | 05 Feb – 12 Mar | Stop/Go |  |
| Taiaroa Street & Tukanae Street, Strathmore Park | Road Maintenance | 07 Feb – 20 Feb | Stop/Go |  |
| Tapiri, Hataitai | Road Maintenance | 07 Feb – 18 Feb | Stop/Go |  |
| Kilbirnie Cres, Kilbirnie | Road Maintenance | 19 Feb – 16 Apr | Stop/Go |  |
| Hornsey Road, Melrose | Road Maintenance | 24 Feb - 07 Mar | Stop/Go |  |
| Nevay Road, Miramar | Road Maintenance | 28 Feb - 16 Apr | Stop/Go |  |

**Definitions:**

*Dig out* – *a repair to a small section of the road structure*

*Pre-seal repairs* – *structural repairs to small sections of the road. We usually combine this with repairing or replacing sections of the pedestrian footpath, kerb and channel. This work is done two to three months before the surfacing work. This gives the road repairs time to settle and cure.*

Sump *– road drain*

*TTM – temporary Traffic Management*

*TSL – Temporary Speed Limit*