Table below covers main Wellington City Council scheduled roadworks for December 2024.

| **LOCATION** | **TYPE OF WORK** | **INDICATIVE DATES** | **TRAFFIC MANAGEMENT****(unless noted, all work is day work)** | **OTHER INFORMATION** |
| --- | --- | --- | --- | --- |
| **Northen Suburbs** |  |  |  |  |
| Old Porirua Rd, Ngaio | Digouts | 20 Nov to 05 December | Residents access only |  |
| Clutha Ave, Khandallah  | Digouts | 06 December to 11 December | Stop/go |  |
| Ironside Rd, Johnsonville | Digouts | 12 December to 19 December | Stop/go |  |
| Bassett Rd, Johnsonville | Footpath maintenance and digouts | 02 December to 16 December | Stop/go |  |
| Horokiwi Rd West, Newlands | Footpath maintenance and digouts | 28 November to 04 December | Stop/go |  |
| Churton Dr, Churton Park | Footpath maintenance and digouts | 05 December to 13 December | Stop/go and residents’ access only |  |
| Bannister Ave, Johnsonville | Footpath maintenance and digouts | 01 July to 19 December | Stop/go |  |
| Broderick Rd, Johnsonville | Footpath maintenance and digouts | 11 November to 06 December | Stop/go |  |
| Duncan St, Tawa | Digouts | 09 December to 11 December | Stop/go |  |
| Sar St, Wadestown | Digouts | 12 December to 16 December | Stop/go |  |
| Box Hill/Station Rd, Khandallah | Road resurfacing | 8 December | Stop/go. Nightshift |  |
| Cashmere Ave, Khandallah | Road resurfacing | 9 December and 10 December | Stop/go. Nightshift |  |
| Churchill Dr/Silverstream RAB, Wilton | Road resurfacing | 11 December | Stop/go. Nightshift |  |
| Lakewood Ave, Churton Park | Road resurfacing | 13 December | One way system |  |
| Omega St, Newlands | Road resurfacing | 16 December | Stop/go |  |
| Warwick St, Wilton | Road resurfacing | 17 December | One way system |  |
| Collins Ave, Tawa | Road resurfacing | 18 December | Stop/go |  |
| Wadestown at intersection of Pitt St, Wadestown | Road resurfacing | 19 December | Stop/go |  |
| Glanmire Rd, Newlands | Chipsealing | 03 December | Residents access only |  |
| Carroll St, Ngaio | Chipsealing | 04 December | Residents access only |  |
| Hardy St, Johnsonville | Chipsealing | 04 December | Residents access only |  |
| Moorefield Rd, Johnsonville | Chipsealing | 04 December | Residents access only |  |
| Chudleigh Gr, Churton Park | Chipsealing | 05 December | Residents access only |  |
| Furlong Cres, Churton Park | Chipsealing | 05 December | Residents access only |  |
| Mallard Gr, Churton Park | Chipsealing | 05 December | Residents access only |  |
| Maywood Gr, Churton Park | Chipsealing | 05 December | Residents access only |  |
| Duncan St, Tawa | Chipsealing | 06 December | One way system |  |
| Perth St, Ngaio | Chipsealing | 09 December | Stop/go |  |
| Pitt St, Wadestown | Chipsealing | 09 December | Residents access only |  |
| Bould St, Johnsonville | Chipsealing | 10 December | Residents access only |  |
| Ramsey Pl, Karori | Chipsealing | 10 December | Residents access only |  |
| Glenmore Street, Kelburn | Cycleway Construction | 01 December | Shoulder Closures/Contraflow | Raised crossing out Botanic Gardens |
| Karori Road, Karori | Cycleway Construction | 01 December to February 2025 | Stop/Go | Installation of cycleway Karori Mall to South Karori Road |
| Box Hill, Khandallah | Traffic Signal Installation | 01 December  | Stop/Go | Resurfacing and commissioning of signals |
| Wadestown Road, Wadestown | Cycleway Construction | 01 December | Stop/Go | Raised pedestrian crossings & cycleway marking |
| **Southern Suburbs** |  |  |  |  |
| The Parade, Island Bay | Town Centre Upgrades | 01 December | Shoulder Closures | Installation of Pedestrian crossing pole |
| Evans Bay Parade, Weka Bay to Little Karaka Bay | Cycleway Construction | 02 December  | Stop/Go | Paving of cycleway |
| Evans Bay Parade, Hataitai Beach | Cycleway Construction | 01 December to 30 June 2025 | Stop/Go | Renewal of Sea wall |
| Rintoul St, Berhampore | Cycleway Construction | 01 December | Stop/Go | Installation of Cycleway |
| Riddiford St - Mein to Rintoul | Cycleway Construction | 01 December | Stop/Go | Installation of Cycleway |
| Frobisher Street, Island Bay | Road Maintenance | 28 October to 06 December | Stop/Go |  |
| Volga Street, Island Bay | Road Maintenance | 09 December to 20 December | Stop/Go |  |
| Mccoll Street, Vogeltown | Road Maintenance | 02 December to 20 December | Stop/Go |  |
| Ohiro Road, Aro Valley | Road Maintenance | 30 October to 06 December | Stop/Go |  |
| Mckinley Cres, Brooklyn | Road Maintenance | 25 November to 20 December | Stop/Go |  |
| Nevay Road, Maupuia | Road Maintenance | 02 December to 20 December | Stop/Go & Road Closure |  |
| Moa Point Road, Lyall Bay | Road Maintenance | 02 December | Stop/Go |  |
| Taiaroa Street, Strathmore Park | Road Maintenance | 02 December to 18 February 2025 | Stop/Go |  |
| Leveson Street, Strathmore Park | Road Maintenance | 19 December to 20 December | Stop/Go |  |
| Streatlam Cres, Strathmore Park | Road Maintenance | 18 November to 06 December | Road closure |  |
| Tauhinu Road, Miramar | Road Maintenance | 25 November to 13 December | Stop/Go |  |
| Maupuia Road, Miramar | Road Maintenance | 11 December to 12 December | Stop/Go |  |
| Tukanae Street, Strathmore Park | Road Maintenance | 02 December to 04 December | Stop/Go |  |
| Elizabeth Street, Mount Victoria | Road Maintenance | 26 November to 06 December | Shoulder Closure |  |
| Para Street, Miramar | Road Maintenance | 09 December to 19 December | Stop/Go |  |
| **CBD**  |  |  |  |  |
|  |  | **02 December to 26 December** | **NO WORKS - BROWNOUT** |  |

**Definitions:**

*Dig out* – *a repair to a small section of the road structure*

*Pre-seal repairs* – *structural repairs to small sections of the road. We usually combine this with repairing or replacing sections of the pedestrian footpath, kerb and channel. This work is done two to three months before the surfacing work. This gives the road repairs time to settle and cure.*

Sump *– road drain*

*TTM – temporary Traffic Management*

*TSL – Temporary Speed Limit*