Table below covers main Wellington City Council scheduled roadworks for July 2024. *Note*: it does not cover every piece of maintenance work and dates may change due to weather or other unforeseen circumstances.

| **LOCATION** | **TYPE OF WORK** | **INDICATIVE DATES** | **TRAFFIC MANAGEMENT (unless noted, all work is day work)** | **OTHER INFORMATION** |
| --- | --- | --- | --- | --- |
| **Southern Suburbs** |  |  |  |  |
| Russell Terrace, Berhampore | Road Maintenance | 24 June to 05 July 2024 | Stop/Go |  |
| Garfield Street 8-Path, Brooklyn | Road Maintenance | 08 to 12 July 2024 | Stop/Go |  |
| Jefferson Street, Brooklyn | Road Maintenance | 10 to 11 July 2024 | Stop/Go |  |
| Opposite 10A-12 Laura Avenue, Brooklyn | Slope Stabilisation, New Retaining Wall Construction | 22 July to 20 September 2024 | Road Closure with detour during working hours (Mon-Fri 9am - 4pm) | Effected resident access to be facilitated. |
| Albert Street, Island Bay | Road Maintenance | 17 July 2024 | Stop/Go |  |
| Clyde Street 110, Island Bay | Road Maintenance | 01 to 03 July 2024 | Stop/Go |  |
| Jackson Street, Island Bay | Road Maintenance | 08 to 09 July 2024 | Stop/Go |  |
| The Parade, Island Bay | Town Centre Upgrades | January to October 2024 | Shoulder Closures |  |
| Onepu/Rongotai/Evans Bay Parade, Kilbirnie | Traffic Signal Upgrades | September 2023 to September 2024 | Stop/Go |  |
| Lyall Parade 101-105 (Surf Life Saving Club), Lyall Bay | Retaining Wall Reinstatement | 11 March to mid-July 2024 | Footpath width reduction |  |
| Queen's Drive/Lyall Parade/ Freyberg Street, Lyall Bay | Road Maintenance | 15 to 19 July 2024 | Stop/Go |  |
| Akaroa Drive, Maupuia | Road Maintenance | 19 June to 10 July 2024 | Stop/Go |  |
| Buckingham Street, Melrose | Road Maintenance | 01 to 03 July 2024 | Stop/Go |  |
| Hornsey Road, Melrose | Road Maintenance | 04 to 10 July 2024 | Stop/Go |  |
| Nevay Road, Miramar | Road Maintenance | 02 to 05 July 2024 | Stop/Go |  |
| Para Street, Miramar | Road Maintenance | 12 to 12 July 2024 | Stop/Go |  |
| Balfour Street, Mornington | Road Maintenance | 11 to 11 July 2024 | Stop/Go |  |
| Duke Street, Mt Cook | Road Maintenance | 25 to 29 July 2024 | Stop/Go |  |
| Tasman Street, Mt Cook | Road Maintenance | 15 to 17 July 2024 | Stop/Go |  |
| Adelaide Road, Newtown | Cycleway Construction | January to August 2024 | Stop/Go | Isolated work sites before installation of cycleway |
| Paeroa Street 19-23- Southern Walkway, Newtown | Retaining Wall Renewal | 13 May to 17 July 2024 | Accessway closure only during working hours (9am - 4pm Monday to Friday), full access at all other times. | In progress, wall to be completed by end of June, footpath reinstatement in July. |
| Box Hill, Khandallah | Intersection Upgrade | July to September 2024 | Stop/Go |  |
| Rintoul Street, Newtown | Cycleway Construction | January to July 2024 | Stop/Go | Isolated work sites before installation of cycleway |
| Wilkinson Street / Grass Street, Oriental Bay | Road Maintenance | 17 to 24 July 2024 | Stop/Go |  |
| Evans Bay Parade, Weka Bay to Little Karaka Bay, Roseneath | Cycleway Construction | 12 April 2023 to 30 September 2024 | Stop/Go |  |
| Tio Tio Road 67-69, Seatoun | Slope Stabilisation, New Retaining Wall Construction | 17 July to 17 October 2024 | 24/7 Lane reduction to single lane under MTC (Traffic signals) |  |
| Buckley Road, Southgate | Road Maintenance | 04 to 09 July 2024 | Stop/Go |  |
| Ahuriri Street, Strathmore Park | Road Maintenance | 30 July to 13 August 2024 | Stop/Go |  |
| **CBD Suburbs** |  |  |  |  |
| Aitken/Molesworth Street, Thorndon | Cycleway Construction | March to July 2024 | Lane Closures |  |
| Allenby Terrace, Wellington Central | Road Maintenance | 11 to 16 July 2024 | Shoulder Closure |  |
| Boulcott Street, Wellington Central | Footpath Construction | July to December 2024 | Stop/Go |  |
| Jessie Street, Wellington Central | Road Maintenance | 04 June to 03 July 2024 | Shoulder closure |  |
| **Northern Suburbs** |  |  |  |  |
| Koromiko Road 13A, Aro Valley | Slope Stabilisation, New Retaining Wall Construction | 17 June to 23 August 2024 | Lane reduction to single lane with footpath detour 24/7. Stop/Go under MTC required occasionally. |  |
| Halswater Drive, Churton Park | Kerb & Channel, footpath maintenance, sump and road repairs | 08 July to 20 August 2024 | Stop/Go |  |
| Churchill Drive, Crofton Downs | Cycleway Construction | March to July 2024 | Stop/Go | Isolated work sites before installation of cycleway |
| Box Hill, Khandallah | Intersection Upgrade | July to August 2024 | Stop/Go |  |
| Horokiwi Road (35N Horokiwi Quarry Entrance), Horokiwi | Reinforced Soil Embankment Buttressing Works | 27 May to 12 September 2024 | One lane closure with the Stop/Go sign when it's required |  |
| Bannister Avenue, Johnsonville | Kerb & Channel, footpath maintenance and road repairs | 24 June to 26 July 2024 | Stop/Go and Detours |  |
| Ohariu Valley Road (Opp 365), Johnsonville | Retaining Wall Renewal | 26 February to 2 August 2024 | 24/7 One lane closure with traffic lights |  |
| Chaytor Street, Karori | Cycleway Construction | February to July 2024 | Lane Closures | Isolated work sites before installation of cycleway |
| Karori Road, Karori | Cycleway Construction | January to August 2024 | Stop/Go | Isolated work sites before installation of cycleway |
| Glenmore Street, Kelburn | Cycleway Construction | March to August 2024 | Shoulder Closures/Contraflow | Isolated work sites before installation of cycleway |
| Kelburn Parade, Kelburn | Slope Remedial Measures Work | 27 May to 05 July 2024 | One Lane close during construction time (between 9am to 4pm) |  |
| Rimu Road, Kelburn | Kerb & Channel, footpath maintenance | 21 June to 26 July 2024 | Stop/Go |  |
| Box Hill, Khandallah | Traffic Signal Installation | June to December 2024 | Stop/Go |  |
| Dekka Street, Khandallah | Road repairs | 01 July 2024 | Stop/Go |  |
| Bracken Road, Newlands | Footpath maintenance and road repairs | 14 May to 15 July 2024 | Stop/Go |  |
| Spenmoor Street, Newlands | Road repairs | 01 July to 24 July 2024 | Stop/Go |  |
| Randwick Road, Northland | Pavement | 31 July to 06 August 2024 | Stop/Go |  |
| Padnell Cres, Paparangi | Footpath maintenance | 29 July to 30 July 2024 | Stop/Go |  |
| Redwood Avenue, Tawa | Road repairs | 16 May to 17 July 2024 | Stop/Go |  |
| Grant Road, Wadestown | Road repairs | 02 July to 22 July 2024 | Stop/Go |  |

Latest updates on roadworks, road closures and events information can be found on the WCC website at:

[Road works and Road Closures – Wellington City Council](https://wellington.govt.nz/parking-roads-and-transport/roads/road-works/current-road-works-and-closures)

How we determine what surface to use in each location

[Why we resurface roads - Roads - Wellington City Council](https://wellington.govt.nz/parking-roads-and-transport/roads/road-works/road-maintenance/why-we-resurface-roads#decideBackground)

Background information about resurfacing maintenance work across Wellington’s roading network

[What to expect if resurfacing work is planned in your street - Roads - Wellington City Council](https://wellington.govt.nz/parking-roads-and-transport/roads/road-works/road-maintenance/what-to-expect)

Information about surfacing, including technical definitions

[Types of road seals - Roads - Wellington City Council](https://wellington.govt.nz/parking-roads-and-transport/roads/road-works/road-maintenance/types-of-road-seals)

**Definitions:**

Dig out – *a repair to a small section of the road structure*

Pre-seal repairs – *structural repairs to small sections of the road. We usually combine this with repairing or replacing sections of the pedestrian footpath, kerb and channel. This work is done two to three months before the surfacing work. This gives the road repairs time to settle and cure.*

Sump *– road drain*

*TTM – temporary Traffic Management*

*TSL – Temporary Speed Limit*